# Developer Handover Document

Project: Class Management System

Purpose. This document summarizes the MVP scope, roles, workflows, database expectations, and build order for a web-based class management system with Admin, Teacher, and Parent access.

# 1. Project Summary

We need a web-based class management system for managing class operations with three user roles: Admin, Teacher, and Parent.

• student profiles with photos

• attendance

• fee tracking

• fee reminder SMS

• password reset

• role-based dashboards

This is an MVP project, so only core features should be built first.

# 2. Main User Roles

## Admin

• create and manage teacher accounts

• create and manage parent accounts

• create and manage student profiles

• upload student photos

• create classes and assign students

• link parents to students

• manage fees and record payments

• send SMS reminders

• view attendance reports

• manage settings

## Teacher

• log in

• view assigned classes

• view students in assigned classes

• mark attendance

• edit attendance within allowed time

• view attendance history

## Parent

• log in

• view child profile

• view child attendance

• view fee due and payment history

• receive reminders

• reset password

# 3. MVP Features to Build

## Authentication

• login

• logout

• forgot password

• reset password

• role-based access

## Admin Management

• create teacher

• create parent

• create student

• upload student photo

• create class

• assign class

## Attendance

• teacher marks attendance

• admin views reports

• parent views attendance

## Fees

• create monthly fee records

• record payments

• show paid/unpaid/overdue

• parent views fee history

## SMS

• manual fee reminders

• absence alert SMS

• SMS logs

# 4. Features Not for MVP

Do not build these now:

• exams

• marks

• homework

• timetable

• mobile app

• WhatsApp integration

• online payments

• multi-branch support

These can come later.

# 5. Recommended Pages

The following screens should be included in the first structured build plan.

| Role / Section | Pages |
| --- | --- |
| Public | Home; Login; Forgot Password; Reset Password |
| Admin | Dashboard; Students; Add/Edit Student; Student Details; Teachers; Parents; Classes; Fees; Payments; Attendance Reports; SMS Center; Settings; Profile |
| Teacher | Dashboard; My Classes; Students; Mark Attendance; Attendance History; Profile |
| Parent | Dashboard; Child Profile; Attendance; Fees; Payment History; Notices/Reminders; Profile |

# 6. Core Database Tables

The system should include these main tables:

• users

• teachers

• parents

• students

• parent_student

• classes

• attendance

• fees

• payments

• sms_logs

• password_resets

Optional for later: notices, audit_logs, class_teachers.

# 7. Important Relationships

• Users: Use one users table with a role field: admin, teacher, parent.

• Parent and Student: Use a linking table parent_student because one parent may have multiple children and one student may have more than one guardian.

• Student and Class: Each student belongs to a class.

• Attendance: Attendance should link to student, class, and marked_by user.

• Fees and Payments: One fee record can have one or more payment records if part payment is allowed.

# 8. Key Business Rules

• only authenticated users can access protected pages

• admin has full control

• teachers can only access assigned classes

• parents can only access their own child or children

• student code must be unique

• receipt number must be unique

• duplicate attendance for same student and date must be prevented

• passwords must be stored as hashes only

• password reset token or OTP must expire

• SMS logs must be stored

# 9. Attendance Workflow

Teacher attendance flow:

1. Teacher logs in.

2. Teacher selects class.

3. Teacher selects date.

4. Teacher marks students as present, absent, or late.

5. Teacher saves attendance.

6. System stores attendance.

7. Parent can view it.

8. Admin can review it.

This page must be simple and fast.

# 10. Fee Workflow

Fee creation flow:

1. Admin logs in.

2. Admin creates monthly fee record for class or student.

3. System stores unpaid fee.

4. Parent can view due fee.

Payment flow:

1. Admin records payment.

2. System updates payment status.

3. Receipt number is generated.

4. Parent can view payment history.

# 11. SMS Workflow

Fee reminder flow:

1. Admin views unpaid fee list.

2. Admin selects student(s) or class.

3. System sends SMS to parent number.

4. SMS is stored in logs.

5. Delivery or failure status is recorded if the gateway supports it.

Absence alert flow:

1. Attendance shows absent students.

2. Admin or system sends absence SMS.

3. SMS is logged.

# 12. Authentication Logic

Recommended structure:

• Admin account is created first.

• Admin creates teacher and parent accounts.

• Teachers and parents should not freely self-register as those roles.

Forgot password should support email reset link or phone OTP. For many parents, phone OTP may be more practical.

# 13. Suggested Technical Direction

For a practical web build, these are sensible options:

## Option A

• Frontend: React or Next.js

• Backend: Node.js / Express

• Database: PostgreSQL

## Option B

• Laravel

• MySQL or PostgreSQL

For this kind of system, Laravel is often easier and faster if the project is CRUD-heavy and the team is small.

# 14. Development Order

1. Project setup.

2. Database schema.

3. Authentication and role permissions.

4. Dashboard shells.

5. Student management.

6. Teacher and parent account management.

7. Class management.

8. Attendance module.

9. Fee and payment module.

10. SMS integration.

11. Reports and dashboard improvements.

12. Testing and fixes.

# 15. MVP Completion Criteria

The MVP is complete only when:

• admin can create students, teachers, parents, and classes

• student photo upload works

• teacher can mark attendance

• parent can view child attendance

• admin can create fee records

• admin can record payments

• parent can view fee status

• forgot password works

• SMS reminders can be sent

• role permissions work correctly

# 16. Final Instruction to Developer

Build the MVP first. Do not add extra features before the core system is stable.

Priority is security, role permissions, clean data structure, fast attendance flow, reliable fee tracking, usable parent view, and SMS logging.

Delivery note: This document is designed as a clean handover brief for a software developer or small dev team. It can be used as the basis for estimation, UI planning, and backend architecture.